# GCON 2027 Nursing Intake Change Summary

Release summary from 24 August to 6 September 2026

| Field | Details |
| --- | --- |
| Reporting period | 24 August to 6 September 2026 |
| Product | GCON 2027 Gauteng nursing intake applicant, admissions and employer portal |
| Evidence base | Repository history, changed source files, test output, build output, deployment history and supporting documents |
| Release status | Current release deployed to the public Sites URL |

Executive summary During the reporting period, the GCON intake application moved from a stakeholder mock-up toward a more complete, testable workflow. The work strengthened applicant qualification and submission, admissions review and bulk processing, live reporting, employer placement handling, GPG presentation, operational settings and supporting documentation. The current release is deployed to the public GCON portal.

# At a glance

| Measure | Result | Meaning |
| --- | --- | --- |
| Tracked application commits | 11 | All recorded between 24 and 31 August |
| Campuses supported | 4 | Ann Latsky, Chris Hani Baragwanath, SG Lourens and Bonalesedi |
| Automated tests | 46 passing | Server, qualification, worklist, workflow and export coverage |
| Production release | Live | Public GCON Sites portal updated after confirmation |
| Supporting documents | 2 | eGov system handover and chatbot training FAQ |

# Change timeline

| Date | Workstream | Outcome | Commit |
| --- | --- | --- | --- |
| 24 Aug | Applicant usability | Improved review continuity, preserved the qualification result in the review view, changed result year to a selector and tightened the qualification form presentation. | 0419284 |
| 24 Aug | Public intake advert | Added the original intake advert link and supporting asset to the landing page. | c308ee3 |
| 24 Aug | Senior Certificate scoring | Calculated the M score from the three submitted HG or SG grades, persisted it during submission and added server and client tests. | 18d042f |
| 24 Aug | Admissions worklist | Added search, pathway and status filters, pathway-aware ranking, sorting, pagination, current-page bulk decline and CSV export. | 65331ad |
| 31 Aug | Submission and demo worker | Completed the hosted applicant workflow with draft saves, submission receipts, idempotency, document upload handshake and clearer hosted-demo boundaries. | 3666bfa |
| 31 Aug | Applicant input stability | Hardened profile and reference text entry so typed values are not lost during controlled updates. | ef3642d |
| 31 Aug | Live reporting | Changed reports to use current application state, added refresh feedback and kept cycle report export available. | 9cc7732 |
| 31 Aug | Core workflow controls | Strengthened authentication and workflow state handling, duplicate identity-number protection, correction and resubmission paths, placement capacity and role boundaries. | bfcf07f |
| 31 Aug | Form validation and settings | Made the intake form more explicit about required fields, corrected the settings interaction and improved the settings layout. | 374430d |
| 31 Aug | GPG and employer polish | Added GPG visual treatment, four-campus preference handling, staff communications personalisation, employer print layout and campus placement report improvements. | 2e90578 |
| 31 Aug | Export and chatbot support | Added a separate campus/status Excel workbook and created the chatbot FAQ training document. | a0b44ef |

# Applicant journey and qualification

The applicant flow was made more reliable and closer to the intended operational process. The qualification checker now keeps pathway-specific rules visible, preserves original reported values and makes the result language safer for review.

NSC or Grade 12 now records subject criteria for review and treats APS 27 or higher as a certificate-verification item rather than inventing an APS conversion.

Senior Certificate M score is calculated from English, Biology and Mathematics grade bands, shown as a calculated score and persisted when the application is submitted.

NC(V) Level 4 continues to apply the 50 percent fundamentals threshold and 60 percent threshold for each named vocational subject.

Result year uses a controlled selector; previous nursing training year uses a selector; the nursing course list is restricted to the three approved choices.

The profile now supports four campus priorities, clearer required-field treatment, wider Grade 12 and ID inputs, required profile information and a more explicit Review / submit application action.

Work experience was made more complete and visible, including current-employer placement, employer, role, dates, responsibilities and reason for leaving. References include Colleague/Manager as an option.

The review summary was corrected to show work experience, training and reference detail rather than only a generic entry count.

# Admissions worklist and workflow controls

The staff workspace now supports a more practical review operation. It separates pathway-specific academic measures, keeps actions within the current page scope and records decisions through the workflow rather than relying on presentation-only state.

Applications can be searched by reference, applicant, identity number or pathway and filtered by pathway and status.

The worklist supports pathway-aware sorting, visible academic values, ranks, pagination and bounded bulk decline actions for eligible current-page records.

Correction requests preserve the correction state until the applicant resubmits. Staff decisions and reasons remain auditable.

Shortlisted and placement-ready states are connected to the employer release flow, and shortlist approvals can appear in the intended staff tab.

The API prevents multiple submitted applications for the same identity number within an intake and preserves the applicant's non-qualifier information when the minimum criteria are not met.

Campus capacity checks prevent placement offers from exceeding the configured campus limit.

The Configure intake settings action now opens the settings surface rather than behaving like a stray toast. Settings remain cycle-scoped and supervisor or administrator controlled.

# Reporting and employer portal

Reporting was changed from static presentation data to current application and workflow state. Employer-facing views remain organisation-scoped and expose only records released for placement work.

Reports show live counts and provide a refresh action with a visible updated time.

Employer campus reports cover all four campuses and retain placement-contact details, even where a campus currently has no candidates.

Print and save-to-PDF output was polished for campus student lists, with GPG styling, clearer headers, contact information and print-friendly page behaviour.

The Excel export now produces an Excel-compatible workbook with a Summary tab and separate tabs for Shortlisted, Placement ready and Placed for each campus/status combination.

The employer portal keeps unreleased applicants, sensitive review evidence and staff eligibility decisions outside the employer view.

# Communications settings and presentation

Communication templates support {{name}}, {{surname}} and {{id}} placeholders, with recipient-specific resolution when a message batch is issued.

Document names in intake settings are controlled options for Certified copy of ID and Statement of results / certificate.

The public landing page and employer portal received GPG branding, blue colour treatment, logo-led hero styling and clearer portal identity.

The applicant journey now distinguishes the hosted stakeholder demo from the local production-like API, storage and document workflow boundary.

# Documentation and stakeholder support

Operational documentation was expanded alongside the application changes so that the platform can be handed over and explained consistently.

| Document | Purpose | Status |
| --- | --- | --- |
| GCON 2027 eGov System Handover | Explains setup, operations, users, roles and end-to-end workflows for eGov handover. | Created 31 Aug |
| GCON 2027 Chatbot Training FAQ | Provides approved answers for applicant, staff and employer questions, including escalation boundaries. | Created 31 Aug |

# Verification and release evidence

The current automated suite passes 46 tests across authentication, domain rules, upload policy, qualification logic, application worklist behaviour, employer exports and workflow transitions.

The production build completes successfully and generates the Sites worker output. The build reports only a non-blocking JavaScript chunk-size warning.

Local rendered-browser verification confirmed the employer export control, the separate-tab success message and a clean console during the exercised flow.

The live public portal loads successfully at https://gcon-nursing-intake.alistairljohanson.chatgpt.site/ with the GPG landing surface. Employer access correctly presents its sign-in gate.

The latest production release contains the campus/status export change and the supporting application fixes completed in the reporting period.

Release note The hosted portal is a stakeholder demonstration surface. The local deployment remains the operational path for encrypted state, authenticated API behaviour, persistent documents and production-like acceptance testing.

# Outstanding actions

Pending stakeholder feedback The portal link for Thabo, the graphic designer, has been prepared but not sent because no contact address or approved messaging channel is recorded in the workspace. Provide the destination channel before sending.

Replace demonstration campus contact details with approved operational contacts before using employer exports for a live intake.

Confirm the eGov hosting team has the handover document and the correct local deployment configuration before production operations.

Collect design feedback on the public landing page, applicant profile, staff workspace, employer portal and print/export layouts.

Keep the FAQ and handover documents aligned when intake dates, qualification thresholds, role permissions, campus directory or document requirements change.

# Commit register

| Commit | Date | Recorded change |
| --- | --- | --- |
| 0419284 | 24 Aug | Improve nursing intake usability |
| c308ee3 | 24 Aug | Add original intake advert to landing page |
| 18d042f | 24 Aug | Calculate senior certificate M score from grades |
| 65331ad | 24 Aug | Improve admissions application worklist |
| 3666bfa | 31 Aug | Fix applicant submission workflow |
| ef3642d | 31 Aug | Stabilize applicant text entry |
| 9cc7732 | 31 Aug | Make reports reflect live application state |
| bfcf07f | 31 Aug | Fix nursing intake application workflows |
| 374430d | 31 Aug | Fix intake form validation and settings layout |
| 2e90578 | 31 Aug | Polish GCON intake workflows and employer reports |
| a0b44ef | 31 Aug | Add campus status exports and chatbot FAQ |