GCON 2027 Nursing Intake Platform

System handover and operating guide

| Prepared for | eGovernment technical, infrastructure, security and operations teams |
| --- | --- |

| Application | GCON 2027 Student Nurse Intake platform |
| --- | --- |

| Source checkout | C:\GCRA\nurse |
| --- | --- |

| Document date | 6 September 2026 |
| --- | --- |

| Document status | Updated operational handover; eGov production binding and acceptance still required |
| --- | --- |

| Current public demo | https://gcon-nursing-intake.alistairljohanson.chatgpt.site/ |
| --- | --- |

Important production boundary: The public ChatGPT Sites deployment is a stakeholder demonstration only. It uses a hosted in-memory worker and demo role sessions. It is not the production database, document store, identity provider or security boundary that eGov should operate.

This document describes the current application structure, the setup that can be reproduced from the repository, the role model, the intended user journeys, and the work that must be completed before production service acceptance.

# 1. Purpose and scope

This handover gives eGov enough information to assess, deploy, configure, operate and support the GCON 2027 nursing intake application on eGov-managed infrastructure. It covers the React/Vite user interface, the Node API, authentication boundaries, persistence expectations, document handling, user roles, workflow states, operational checks and known limitations.

The current repository is an MVP and workflow reference implementation. It contains a local encrypted development adapter and a hosted demo worker. Production PostgreSQL, private object storage, Key Vault integration, external identity, malware scanning and operational observability remain eGov implementation and acceptance responsibilities.

# 2. System at a glance

| Area | Current implementation / handover note |
| --- | --- |
| Frontend | React and Vite application. Source entry point is src/main.jsx. Production build output is dist/. |
| API | Node.js HTTP API in server.mjs with /v1 endpoints and /api/health compatibility endpoint. Default local bind is 127.0.0.1:4000. |
| Development persistence | AES-256-GCM encrypted state file at data/gcon-local-store.enc; uploaded document bytes under data/documents/. |
| Production persistence | Must be bound to PostgreSQL and private Blob/object storage through approved adapters before go-live. |
| Authentication | Local email/password and demo role sessions exist for the MVP. Production must use an approved external identity provider and JWT validation adapter. |
| Documents | ID and statement/certificate evidence use upload-intent, content-upload and completion steps, followed by staff document review. |
| Auditability | State-changing actions are designed to create audit events and apply role, organisation, release and workflow-state checks. |
| Hosted demo | ChatGPT Sites worker with seeded presentation data and runtime-memory state. Do not use it for real applicant data. |

# 3. Target operating architecture

The recommended eGov deployment is a two-tier service behind the eGov network edge:

TLS-terminating reverse proxy or web application firewall in front of the public intake hostname.

Static frontend served from dist/ by the approved web server. Cache immutable assets, but revalidate index.html on release.

Node API service on a private application subnet, bound to loopback or a private interface and exposed through the reverse proxy under the same origin /v1 path.

PostgreSQL database for transactional application, identity, workflow, communication and audit state.

Private object storage for applicant documents, with malware scanning, encryption, retention and access logging.

External identity provider and JWT validation adapter for learners, staff and employer users, with organisation-scoped claims.

Central logs, metrics, alerting, backup and recovery controls managed under eGov operational policy.

Do not copy this demo architecture into production: The local encrypted file, demo bearer tokens, seeded presentation records and hosted worker state are useful for testing only. They must not be treated as a production data or identity solution.

# 4. Prerequisites and eGov-owned decisions

| Requirement | eGov must provide or approve |
| --- | --- |
| Runtime | Supported Node.js LTS version, package installation policy, service account, process supervisor and patching schedule. |
| Web server | Approved Nginx, Apache, IIS or equivalent configuration for dist/ and reverse proxying /v1 to the API. |
| Database | PostgreSQL instance, database/schema owner, migrations strategy, connection secret rotation and backup schedule. |
| Object storage | Private Blob/object-storage container, server-side encryption, lifecycle policy, malware-scan quarantine and access logs. |
| Secrets | Key Vault or approved secret manager for database, storage, JWT validation and encryption secrets. |
| Identity | External identity provider, MFA policy for staff/employers, organisation memberships, JWT issuer/audience and key rotation. |
| Email/SMS | Approved notification provider if communications are extended beyond the current in-app notification path. |
| Operations | Monitoring, alert thresholds, on-call ownership, incident process, retention periods and disaster-recovery objectives. |
| Policy | Final eligibility rules, equivalency policy, appeals, retention, POPIA controls, accessibility target and release approval authority. |

# 5. Installation and release procedure

## 5.1 Obtain and verify the release

- Obtain the approved source release from the eGov-controlled repository or release archive. Verify the commit, tag or checksum against the release record.

- Confirm that uploaded applicant documents and local data files are not present in the source archive. The data/ directory is runtime data and must be provisioned separately.

- Review package-lock.json and use npm ci under the approved Node.js LTS runtime. Do not install dependencies into a production server from an unapproved global location.

- Record the release identifier, source checksum, Node.js version, dependency audit result and approver in the eGov change record.

## 5.2 Build the frontend

From the repository root:

Build command: npm ci then npm run build

The build runs Vite and then tools/build-sites-worker.mjs. The static frontend is emitted under dist/. The generated hosted worker under dist/server/ is for the Sites demo and is not a replacement for the eGov Node API service.

## 5.3 Configure the API service

| Variable | Development default / meaning | Production handling |
| --- | --- | --- |
| HOST | 127.0.0.1 | Bind to loopback or a private interface behind the reverse proxy. |
| PORT | 4000 | Use the eGov-approved private service port. |
| GCON_AUTH_MODE | demo | Do not use demo in production. Non-demo mode must be paired with an active external JWT adapter. |
| GCON_LOCAL_ENCRYPTION_KEY | Development fallback exists | Set a strong secret from Key Vault if the local adapter is used for controlled testing; never use the fallback in production. |
| DATABASE_URL | Unset; local encrypted state is used | Required for the PostgreSQL production adapter; adapter activation and migrations remain required. |
| AZURE_STORAGE_CONNECTION_STRING | Unset; local document adapter is used | Required for private Blob storage binding; adapter activation and access policy remain required. |
| AZURE_KEY_VAULT_URI | Unset; environment fallback is used | Required for the approved secret-management binding. |

## 5.4 Start and expose the services

Run the API under the eGov process supervisor, using a non-login service account and a working directory that contains the approved release. Serve dist/ from the approved web server. Proxy /v1/* to the API. Keep API and static assets on the same public origin unless the eGov security design explicitly approves a separate origin and CORS policy.

For a local acceptance run, the repository documents:

Local acceptance commands: npm run dev:api and, in a second terminal, npm run dev -- --host 127.0.0.1 --port 4173

# 6. First-start verification

Run these checks after installation, after every release, and after infrastructure changes:

| Check | Expected result | Failure response |
| --- | --- | --- |
| GET /v1/health | HTTP 200, service gcon-api, version v1, storage status present. | Inspect service logs, environment variables and database/storage adapter. |
| GET /api/health | HTTP 200 compatibility response for local checks. | Confirm the API process and reverse-proxy route. |
| GET /v1/openapi.json | HTTP 200 and OpenAPI 3.0.3 contract. | Confirm release files and static/API routing. |
| GET /v1/intake/current | Current cycle configuration is returned without authentication. | Check API, database binding and cycle seed/migration. |
| GET /v1/storage/status | Authenticated response identifies the active storage provider. | Do not accept local adapter status for production. |
| Public landing page | Title is GCON 2027 · Student Nurse Intake; logo and advert asset load. | Check static files, base path and browser console. |
| Role access | Learner, staff and employer access are organisation-scoped. | Stop release acceptance and review identity claims and API guards. |
| Audit event | Every accepted state-changing action creates the expected event. | Review transaction boundary and audit persistence before enabling users. |

Health endpoint caution: A healthy HTTP response alone is not production readiness. Acceptance must confirm that the response reports the approved PostgreSQL, object-storage, secret-management and identity adapters rather than the local-development-adapter.

# 7. Users and permissions

The application uses role and organisation scope. The following names are the current domain roles; eGov identity groups should map to them explicitly rather than relying on display names.

| User / role | Primary responsibility | Main access |
| --- | --- | --- |
| Applicant / learner | Creates and maintains one intake application and receives outcomes. | Qualification check, access management, profile, evidence upload, review, submission, corrections, notifications and support chat for own record. |
| Staff reviewer | Performs evidence and eligibility review. | Organisation-scoped review queue, document review, approve for shortlist, request correction, decline, shortlist and interview actions as assigned. |
| Staff supervisor | Owns operational review and intake configuration. | Reviewer access plus invitations, annual intake settings, advert state, capacity configuration and controlled communications. |
| Platform administrator | Platform-level administration and support. | Full administrative access subject to eGov separation-of-duties policy. |
| Employer member | Views released placement candidates and responds to offers. | Only candidates explicitly released to the employer organisation; no unreleased evidence or staff eligibility decisions. |
| Employer coordinator | Coordinates placement responses for the employer organisation. | Employer member access with organisation-scoped placement response actions. |

Access rule: A user must not see another organisation's applications, documents, contact data or placement work. Staff and employer access must be tested with users from at least two organisations before acceptance.

# 8. User workflows

## 8.1 Applicant: qualification and access

The applicant checks one qualification pathway before creating an account. The checker preserves original values and does not convert APS, M score and NC(V) percentages into one common score.

### Procedure

- Open the Applicant portal and select Check my qualification.

- Select exactly one pathway: NSC / Grade 12, Senior Certificate or NC(V) Level 4.

- Enter the original reported values. For NSC, Mathematics and Maths Literacy are alternatives; only one is used. For Senior Certificate, HG/SG grades and M score are retained. For NC(V), fundamental and named vocational subjects use recorded percentages.

- Submit the qualification check. The API re-evaluates the selected pathway and returns the original pathway score/result.

- If the minimum criteria pass, continue to Access management. If the applicant does not qualify, use the separate non-qualifier path to retain the pathway values, failed criteria, result status, score and contact details.

### Controls

Eligibility aid is not the final admissions decision; staff must verify evidence and policy conditions.

Do not compare or rank APS, Senior Certificate M score and NC(V) percentages across pathways.

Use a versioned equivalency matrix only after GCON approves the formula, weights, maxima, rounding, tie rules, appeals and effective cycle.

Expected outcome: The applicant has a pathway-specific result and either proceeds to registration or receives a recorded non-qualifying outcome.

## 8.2 Applicant: account and profile

A qualified applicant creates or uses an account, completes the profile, records preferences and prepares the application for review.

### Procedure

- Use Access management to sign in or create a learner account. The current local MVP accepts a 13-digit ID number as the username and requires a password of at least eight characters; eGov must replace this with the approved identity pattern for production.

- Complete contact details, structured address and Gauteng location confirmation, school and result year.

- Complete certificate-dependent subjects, previous nursing training and up to three detailed work-experience records where applicable.

- Select college preferences from the approved campus list.

- Save the draft and confirm that the application remains editable while it is in Draft or Correction requested state.

### Controls

South African ID numbers and contact details are sensitive personal information.

Address and map-pin validation must be enforced by the server, not only by browser controls.

Draft editing must be blocked after a controlled state transition that no longer allows editing.

Expected outcome: A complete, saveable learner draft is ready for evidence upload and review.

## 8.3 Applicant: evidence upload and submission

The applicant supplies the two required evidence documents and submits one immutable intake application.

### Procedure

- Request an upload intent for each approved document type: Certified copy of ID and Statement of results / certificate.

- Upload the file bytes to the short-lived content endpoint using the returned document identifier.

- Complete each document with the returned checksum. The server retains the document state and queues it for review; a client-side success message must not mark a file complete without the API response.

- Review the profile, pathway values, preferences, documents and declarations.

- Submit once with an idempotency key. The API creates the immutable submission receipt and daily reference number.

- Keep the reference number for corrections, support questions and outcomes.

### Controls

Accept only approved content types and size limits; reject unsafe or unscanned content.

Do not place learner documents in the source repository or static demo archive.

Use private object storage, malware scanning, retention and access logs in production.

Expected outcome: The application is Under review and visible only to authorised staff in the correct organisation scope.

## 8.4 Staff: review, correction and decision

Staff verify the applicant record and choose a controlled next state.

### Procedure

- Open the Admissions workspace and use Applications or Review queue.

- Select a candidate record and inspect the original pathway values, address verification, supplied documents and profile completeness.

- Review each evidence document individually. Record Verify, Request correction or Reject with a controlled reason where required.

- If evidence or information is incomplete, choose Request correction. The learner receives an in-app notification and may edit the permitted draft fields and resubmit.

- If the record meets the current policy and evidence requirements, choose Approve for shortlist. If it cannot proceed, choose Decline and record the reason.

- Confirm the resulting status and audit event before moving to another record.

### Controls

Staff actions are organisation-scoped and must be enforced at the API boundary.

A final decision is a controlled transition, not a free-form status edit.

Maintain the original reported values and the evidence/decision reason in the immutable history.

Expected outcome: The candidate is Under review, Correction requested, Shortlisted or Declined with a traceable reason and audit event.

## 8.5 Staff: shortlist and psychometric stage

Shortlisted applicants move to evaluation actions without being conflated with final placement.

### Procedure

- Open Shortlist and confirm the applicant is in Shortlisted status.

- Issue the approved psychometric or evaluation invitation through the controlled communication centre.

- Record the invitation and any outcome against the same application reference.

- Keep shortlist and evaluation results separate from campus placement decisions.

### Controls

Do not treat a shortlist as a placement or final admission outcome.

Use approved audience and template controls for communications.

Record invitation, outcome and decision times in the audit trail.

Expected outcome: The evaluation stage is recorded and the candidate is eligible for placement preparation when policy gates are satisfied.

## 8.6 Staff and employer: placement

Placement is a controlled handoff from staff to an organisation-scoped employer.

### Procedure

- Staff open Placements & withdrawals and select a Shortlisted candidate.

- Choose an approved campus and prepare the placement offer. The API checks campus capacity and changes the record to Placement ready.

- The candidate is released only to the configured employer organisation. The employer sees no unreleased applicants or staff review evidence.

- The employer coordinator or member accepts or declines the offer for the released candidate.

- On acceptance, the application becomes Placed. On decline, it remains Placement ready for controlled follow-up.

- If the candidate withdraws, record the reason and, where required, issue the termination/withdrawal letter against the same record.

### Controls

Capacity must be enforced server-side and be cycle-scoped.

Employer responses must be limited to Placement ready records released to that organisation.

Placement, response, withdrawal and termination-letter actions require audit events.

Expected outcome: The placement state and organisation response are visible to authorised parties with a complete decision history.

## 8.7 Communications, notifications and audit

The platform provides a low-cost in-app communication path and an append-only operational history.

### Procedure

- Staff select the approved audience and template in Letters & comms.

- Preview or edit the message within the configured length limit.

- Issue the communication only after confirming the audience and cycle.

- The system creates the communication record, in-app notifications for affected learners and an audit event.

- Learners review notifications and support chat in their own portal; staff review the audit trail when investigating a record.

### Controls

External email or SMS is not assumed by the current MVP; eGov must approve and integrate a provider if required.

Do not send sensitive evidence or unnecessary personal data in message bodies.

Keep communications and audit records within the applicable retention policy.

Expected outcome: Recipients see the approved in-app outcome and operations can trace who issued it, when, for which cycle and reference.

# 9. Annual intake administration

The cycle-scoped configuration includes season name, opening and closing dates, Published/Paused advert state, approved evidence labels, pathway requirement wording and campus capacities. Staff supervisor or platform administrator access is required.

- Create or approve the next intake cycle configuration without overwriting prior submitted-application snapshots.

- Set the opening and closing dates and confirm the timezone and end-of-day interpretation.

- Set the advert to Published only after content, contacts, capacity and support routes are approved.

- Confirm pathway requirements and document labels against the current approved policy.

- Confirm campus capacities and the placement escalation owner.

- Run the first-start verification and a complete test application before public release.

- Pause the advert for an operational incident or policy change using the controlled setting and record the reason.

Cycle integrity: A future production configuration must be versioned, approved and copied into each immutable submission or ranking snapshot. Do not silently change the meaning of an already-submitted application.

# 10. API and integration surface

The machine-readable contract is openapi/v1.json and is served by GET /v1/openapi.json. The following endpoint groups are the operationally important surface:

| Group | Representative endpoints | Scope |
| --- | --- | --- |
| Health and administration | GET /v1/health; GET /v1/openapi.json; GET /v1/storage/status; GET/PATCH /v1/intake/current | Health is public; storage and updates are protected. |
| Authentication | GET /v1/auth/session; POST /v1/auth/login; POST /v1/auth/logout; POST /v1/auth/invitations/accept; POST /v1/auth/learner/register | Identity provider and session policy. |
| Qualification | POST /v1/qualification/evaluate | Public pathway evaluation; no common cross-pathway score. |
| Learner application | GET/PATCH /v1/applications/me; POST /v1/applications/submit; POST /v1/applications/non-qualifier | Learner-owned or pre-registration record. |
| Documents | POST /v1/documents/upload-intent; PUT /v1/documents/{id}/content; POST /v1/documents/{id}/complete; POST /v1/documents/{id}/review | Owner/staff role and organisation controls. |
| Staff review | GET /v1/reviews/queue; POST /v1/reviews/{ref}/decision; POST /v1/reviews/mass-decline; POST /v1/shortlists; POST /v1/interviews | Staff roles and organisation scope. |
| Placement | POST /v1/placements/{ref}/prepare; POST /v1/placements/{ref}/response; PATCH /v1/applications/{ref}/withdrawal; POST /v1/placements/{ref}/termination-letter | Staff preparation; employer response; controlled transitions. |
| Communications | GET /v1/communications; POST /v1/communications/issue; GET /v1/notifications; GET/POST /v1/applicant/chat | Audience, owner and organisation controls. |
| Audit | GET /v1/audit | Authorised operational and compliance review. |

# 11. Security, privacy and records handling

Use TLS for every user and API connection. Terminate TLS at an approved edge and forward only to trusted private services.

Replace demo authentication with the approved external identity provider, MFA for staff/employers, short-lived tokens, refresh/session policy and key rotation.

Restrict database and object-storage network access to application identities. Do not expose PostgreSQL or document containers to the public internet.

Use Key Vault or the approved secret manager. Never commit connection strings, encryption keys, JWT signing material or passwords.

Apply least privilege to platform admin, staff supervisor, staff reviewer, employer coordinator and employer member groups.

Scan uploaded files for malware before staff review or download. Quarantine failed scans and record the decision without exposing the bytes.

Mask South African ID numbers in list views and logs. Limit contact details and documents to the minimum role-scoped surface.

Define retention, legal hold, deletion, correction, subject-access, breach-response and audit-export procedures under the applicable eGov and POPIA policy.

Add rate limiting, request-size limits, security headers, dependency scanning, vulnerability patching and centralised audit/log correlation at the infrastructure layer.

Personal-data warning: The demo contains example names, masked identifiers, contact details and document metadata for presentation. Treat them as test data. Never load real applicant data into the hosted demo URL or a source archive.

# 12. Backup, recovery and routine operations

## 12.1 Routine operations

Review API health, storage adapter status, application error rate, latency, queue/backlog indicators and failed document scans each business day during intake.

Review audit anomalies, repeated access failures, unexpected role changes, bulk actions and placement-capacity errors.

Apply releases through change control: backup, deploy, smoke test, observe, and retain a rollback point.

Rotate secrets and identity signing keys according to eGov policy; verify that the application can validate the new key before retiring the old one.

Test the public landing page, qualification checker, login, review queue, placement handoff and audit trail after maintenance.

## 12.2 Backup and restore

- Back up PostgreSQL using the eGov-approved encrypted backup process before every release, migration or configuration change.

- Back up private document storage with versioning or immutable retention as required by policy.

- Protect backups separately from production credentials and test restoration in a non-production environment on a scheduled basis.

- Record recovery point objective, recovery time objective, restore owner and communications plan before public intake opens.

- After restore, verify application counts, document references, cycle configuration, user memberships, audit sequence and object-storage access.

Development adapter limitation: The local encrypted store is a testing adapter. It is not a substitute for PostgreSQL transactions, concurrent access control, managed backups, retention or disaster recovery.

# 13. Acceptance checklist for eGov

The handover should not be closed until the eGov owner can evidence each item:

The current release includes the application changes completed between 24 August and 31 August 2026, the supporting operational documents created during that period, and the production Sites deployment completed on 6 September 2026. These changes should be treated as the current stakeholder-demo baseline while eGov completes production adapter, identity, data and infrastructure acceptance.

## 14.1 Recent application changes

Applicant qualification and review: Senior Certificate M score is calculated from the three submitted HG or SG grades; NSC APS is kept as a certificate-verification item; original pathway values remain preserved.

Applicant profile and submission: result years use controlled selectors, profile fields and references are more explicit, four campus priorities are supported, work experience and training details are retained in the review summary, and the submission path includes draft saving, document upload handling and duplicate identity-number protection.

Admissions worklist: staff can search by reference, applicant, identity number or pathway, filter by pathway and status, sort using pathway-specific measures, paginate and perform bounded bulk decline actions on eligible current-page records.

Staff and employer workflow: correction and resubmission states, shortlist and placement transitions, campus capacity checks, employer release boundaries, current reports and placement responses are represented in the workflow and audit model.

Presentation and communication: GPG branding, four-campus preference handling, clearer intake settings, approved document-name selectors, message variables for name, surname and ID, employer print layout and explicit submit actions were added or refined.

## 14.2 Current release and verification

| Area | Current state | eGov action |
| --- | --- | --- |
| Automated tests | 46 tests pass across authentication, domain rules, uploads, qualification, worklist, employer export and workflow transitions. | Retain the test output with the release record. |
| Production build | The Vite and Sites worker build completes successfully; the remaining chunk-size notice is non-blocking. | Review bundle sizing during later optimisation, not as a release blocker. |
| Public demo | The current GCON Sites release is live at https://gcon-nursing-intake.alistairljohanson.chatgpt.site/. | Treat this as a stakeholder demo and do not load real applicant data. |
| Employer export | The workbook includes a Summary tab and separate Shortlisted, Placement ready and Placed tabs for each campus/status combination. | Replace demonstration campus contacts before live operational use. |
| Supporting documents | The eGov handover and chatbot FAQ are available in the repository. | Place controlled copies in the eGov release and training record. |

## 14.3 New operational references

GCON_2027_Chatbot_FAQ_Training.docx provides approved answers, escalation boundaries and current applicant, staff and employer terminology for chatbot training.

GCON_2026_09_Two_Week_Change_Summary.docx records the recent change timeline, verification evidence, release status and outstanding actions.

The Excel workbook export is generated from the employer portal at runtime and is not a static source file. Its campus directory values must be reviewed before a live intake.

# 15. Known limitations and open decisions

The current API reports local-development-adapter unless production adapters are activated. PostgreSQL, Azure Blob/object storage and Key Vault are integration points, not completed production bindings.

The hosted Sites demo stores state in runtime memory and exposes demo shortcuts. It must not receive real applicant data.

The current prototype keeps original pathway scores and ranks within the same pathway only. A cross-pathway equivalency matrix is a policy decision and is not implemented.

External email and SMS delivery are not required for the current in-app notification path. Any external messaging integration needs a provider, templates, consent/retention rules and delivery monitoring.

A mobile QA pass found horizontal overflow on the Admissions Applications page: the export control extends beyond the visible page heading at a 390px viewport. Resolve and retest before production acceptance.

The repository includes a local development adapter and seeded demo data. eGov must complete data migration, tenancy, production identity and operational hardening rather than treating the demo seed as an initial production database.

# 16. Support and escalation information

| Situation | First response | Escalate to |
| --- | --- | --- |
| Public site unavailable | Check edge, static asset availability, API health and recent release logs. | eGov infrastructure and application owner |
| Login or permissions failure | Check identity claims, organisation membership, token issuer/audience and API authorisation logs. | eGov IAM and application owner |
| Document upload/review failure | Check upload intent, content endpoint, checksum completion, malware scan and object-storage status. | eGov security/storage and application owner |
| Workflow state mismatch | Preserve the reference, timestamp and actor; inspect audit event and database transaction log. | Service owner and compliance |
| Suspected data exposure | Contain access, preserve logs, do not delete evidence, and invoke the incident/breach process. | eGov security incident lead |

Repository documentation and the OpenAPI contract are the technical source references for this handover. The eGov service owner should maintain this document, the production runbook, the approved architecture and the release record as a controlled set.

# Appendix A. Reference files

| File | Purpose |
| --- | --- |
| README.md | Local run instructions, hosted-demo boundary, QA paths, policy notes and production binding checklist. |
| server.mjs | HTTP server, endpoint routing, request validation and service startup. |
| server/auth.mjs | Authentication, sessions, invitations, role resolution and password handling for the local MVP. |
| server/storage.mjs | Local encrypted store and provider-status reporting. |
| server/domain.mjs | Roles, statuses, organisation scope, applications, audit and workflow domain rules. |
| src/main.jsx | Applicant, admissions and portal navigation UI composition. |
| src/CompleteWorkspacePages.jsx | Staff review, shortlist, placement, communications and audit views. |
| src/CompleteEmployerWorkspace.jsx | Organisation-scoped employer placement view and exports. |
| src/qualification.js | Pathway qualification evaluation and score handling. |
| openapi/v1.json | Machine-readable API contract, version 1.1.0. |
| tools/build-sites-worker.mjs | Hosted demo worker generation; not the production API service. |
| GCON_2027_Chatbot_FAQ_Training.docx | Approved chatbot training FAQ and escalation reference for applicant, staff and employer questions. |
| GCON_2026_09_Two_Week_Change_Summary.docx | Recent change, verification and release summary for the 24 August to 6 September 2026 period. |

End of handover document.